TECHNOLOGY DELIVERY

# Software Requirements Brief

Define the behavior, boundaries and evidence a delivery team needs before it commits.

## Establish the delivery agreement

This brief establishes what the software must do, what it must protect and how the team will prove that it works. Keep implementation choices open where they do not change the business outcome; make constraints explicit where they do.

The product owner prepares the brief with the people who perform the work. Engineering, design, operations and the acceptance owner challenge it together. A delivery estimate should identify any unanswered decision that could materially change scope, cost or release risk.

## Write the outcome before the feature list

State whose work will change, the task they need to complete and the observable result. Establish the current process and its evidence. A target without a baseline may still be valid, but label the baseline as unmeasured and assign its collection before using improvement claims to justify the release.

Service or product • accountable owner • brief version

Business outcome • current evidence

Release boundary • decision status / date • acceptance owner

## Use a clear decision status

| Status | Meaning |
| --- | --- |
| Proposed | Open for review. Delivery commitments remain provisional. |
| Agreed | Named owners accept the current scope and its acceptance evidence. |
| Blocked | An unresolved decision prevents reliable implementation or acceptance. |
| Superseded | A later agreed version replaces this one; retain the change record. |

Record the version, decision date and approver whenever the status changes. Agreement on this brief establishes a delivery baseline; it does not approve a later release.

02 / Requirements and acceptance

# Set the service boundary

Define the whole task, including the work immediately before and after the software.

## Map the work that must succeed

Describe the trigger, the actor, the information available at entry and the final state the user can recognize. Include operational users who approve, reconcile, support or correct the transaction. Record the handoff if completion depends on someone outside the product team.

•  Entry: what has already happened, which identity is known, and which conditions must be true.

•  Main path: the decisions and state changes required to complete the task.

•  Exceptions: missing information, invalid input, unavailable dependencies, cancellation and duplicate requests.

•  Exit: the durable outcome, the confirmation shown to the user and the next owner of any remaining work.

## Make exclusions operational

An exclusion should explain what happens instead. If a user cannot amend a submitted request, identify the supported correction route. If a legacy system retains a task, name the handoff and its owner. Avoid leaving the user stranded between an excluded feature and an undefined manual process.

| Boundary decision | Agreed position |
| --- | --- |
| Users and operating roles |  |
| Included task and final state |  |
| Excluded work and alternate route |  |
| Upstream / downstream owner |  |

## Identify constraints with consequences

Separate a fixed constraint from a preference. For each mandated platform, launch date, integration or policy, identify the owner and the consequence of noncompliance. Challenge a constraint whose origin cannot be explained before the team designs around it.

Constraint requiring confirmation • owner • decision date

03 / Requirements and acceptance

# Specify behavior that can be tested

Give each requirement a stable identifier and an observable completion condition.

## Describe the contract of the behavior

A functional requirement identifies the authorized actor, the trigger, the applicable business rule and the resulting state. Put one independently testable behavior in each requirement. Keep related behaviors linked rather than hiding several decisions in a broad instruction such as “manage customers.”

| Required detail | What the reviewer must be able to answer |
| --- | --- |
| Preconditions | Which identity, state and information are required before the action? |
| Successful outcome | What changes, what persists and how is completion communicated? |
| Rejected action | Which conditions prevent the action, and what can the user do next? |
| Repeat or conflict | What happens if a request is repeated or two users act on the same record? |
| Evidence | Which test, inspection or operational record demonstrates the behavior? |

## Specify access by action and scope

A role name alone does not define permission. Distinguish viewing, creating, changing, approving, exporting and deleting. State whether access applies to the user’s own records, an assigned group or all records. Apply the same authorization rule to the interface, direct requests, background work and exports.

Decide whether an approval requires a different person from the originator. Specify what happens to sessions and queued actions when access changes. Define the audit event for sensitive actions, including actor, action, target, time and result; exclude secrets from the record.

## Requirement record

Identifier • actor • priority • owner

Trigger and preconditions

Required result • refusal / retry behavior

Acceptance evidence • reviewer

04 / Requirements and acceptance

# Agree the data and integration contract

Make ownership, state and failure handling explicit before teams connect systems.

## Name the authoritative record

For each business entity, identify the system that owns it, its stable identifier and the fields another system may change. Decide how conflicts are resolved. A successful screen message must correspond to a durable outcome, or clearly explain that processing is still pending.

Define necessary personal or sensitive data, its permitted purpose and the retention decision owner. Separate retention from user visibility: hiding a record does not remove stored copies. Cover exports, logs, attachments and backups in the data handling decision.

| Contract area | Decision to record |
| --- | --- |
| Exchange | Trigger, direction, format, schema version and required fields. |
| Identity | Authentication mechanism, authorization scope and credential owner. |
| Delivery | Timeout, retry policy, duplicate handling and ordering assumptions. |
| Failure | User-visible state, alert route, reconciliation and repair owner. |
| Change | Compatibility rule, notification route and retirement process. |

## Plan for uncertain outcomes

A timeout does not prove that the receiving system did nothing. Define how the sender discovers the result before retrying an action that may create another payment, booking or record. Where supported, use a stable operation identifier and an agreed deduplication rule. Decide how long that protection remains valid.

## Treat migration as a separate acceptance decision

Record the source, transformation rules, reconciliation checks and rollback boundary. Reconcile business meaning as well as row counts: relationships, balances, permissions and status can be wrong even when totals match. Identify which system may accept writes during cutover.

Authoritative systems and contract owners

Unresolved failure or migration decision • owner • due date

05 / Requirements and acceptance

# Set quality requirements with a test method

Replace adjectives with conditions, measures and an accountable acceptance owner.

“Fast,” “secure” and “easy to use” do not tell a team when it has finished. Define the operating conditions first: expected users, devices, network conditions, data volume, access patterns and periods of concentrated demand. Choose thresholds from user needs and business exposure.

| Quality area | Required decision and verification |
| --- | --- |
| Performance | Name the transaction, measurement boundary, percentile or other statistic, load profile, threshold and test environment. |
| Availability and recovery | Define the service window, acceptable interruption and data loss, recovery owner and restoration evidence. |
| Accessibility | Specify the applicable standard, scope, assistive-technology coverage and manual evaluation of critical tasks. |
| Security and privacy | Identify threats and data obligations; assign prevention, detection and verification controls to owners. |
| Compatibility | List supported browsers, devices, languages and integration versions, with the agreed support boundary. |
| Operations | Define monitoring, actionable alerts, support ownership, diagnostic access and configuration change controls. |

## Agree evidence quality

A test result should identify the build, environment, data conditions and procedure. Explain material differences from production. Record the observed result and the acceptance threshold together. A passed automated check is evidence for what it tested; it does not establish that every relevant user journey or failure mode is covered.

## Quality requirement record

Quality requirement • measure and operating conditions

Acceptance threshold • rationale • evidence owner

Verification method • environment • review date

If the team cannot measure a proposed requirement, resolve the method or explicitly hold that requirement open. Do not convert “not tested” into “passed.”

06 / Requirements and acceptance

# Control acceptance and change

Keep a visible chain from the user need to the release decision.

## Use three separate decisions

1. Ready to build

The behavior is understood, dependencies have owners, acceptance evidence is defined and no unresolved issue prevents a responsible estimate. Time-sensitive assumptions have a review date.

2. Requirement accepted

The agreed evidence demonstrates the required outcome under the specified conditions. The acceptance owner records pass, fail or not tested. A failed criterion remains failed even when someone accepts the associated release risk.

3. Release authorized

The release owner considers accepted requirements, unresolved defects, operational readiness and rollback capability together. Any exception records its impact, compensating control, owner and expiry. Approval is tied to an identifiable build and scope.

## Trace the evidence

| Requirement / version | Evidence / result | Acceptance owner |
| --- | --- | --- |

## Assess a change before making a new promise

Record the requested change and why it is needed. Identify affected behavior, data, controls, integrations and acceptance tests. Engineering and operations assess the delivery and support consequences. The scope owner decides whether to add, defer, exchange or reject the work; update the baseline and notify affected teams.

Change decision • affected requirements • approver

Remaining acceptance or release condition • owner • due date

## Final brief review

□  The task boundary and handoffs have owners; unresolved decisions are visible.

□  Requirements cover failure, permissions and measurable quality with acceptance evidence.

□  The agreed version, decision date and approver are recorded.